In scope and out of scope, Larkspur Hardware Co. replatform, $21,800 fixed, ten weeks
SECTION 2, IN SCOPE
Six templates built on the new platform: home, category, product, cart, checkout and content page - $8,400
Migration of the 480 products in the export dated 3 September, images and copy as supplied - $4,800
Migration of three years of customer accounts and order history - $2,600
Payment and shipping setup, one payment provider and two carriers - $1,800
Redirect map covering the 480 product URLs and 22 content pages - $1,500
Two rounds of revisions on the templates before launch - $1,700
Launch, domain cutover and five business days of post-launch support - $1,000

SECTION 3, OUT OF SCOPE
Any product beyond the 480 in the September export - $10 each
A seventh template of any kind - $1,400
New product photography - $180 per item
Writing or rewriting product copy - $45 per product
A third carrier or a second payment provider - $650 each
Subscription or trade pricing tiers - quoted separately, not under $4,000
Email template design - $1,200
Search rankings and content work after the redirect map ships - separate retainer

Template from Docket — https://scopedocket.com/blog/in-scope-vs-out-of-scope
